LAPORAN PENGEMBANGAN PERANGKAT LUNAK

APLIKASI DOKTER GIGI MENGGUNAKAN FLUTTER

GumSmile Dental Care

Disusun Oleh :

- Dela Agustri Wijaya	(211112777)

- Jessica Uly Sari Hutagalung 	(211111911)

- Nazhiifah Mawaddah Juliyanda Nst 	(211111926)

UNIVERSITAS MIKROSKIL

FAKULTAS INFORMATIKA

JURUSAN TEKNIK INFORMATIKA

MEDAN

2023

# LINK GITHUB DAN TRELLO

- Link Board Trello

https://trello.com/b/VcS5wzbb

- Link Repository Github

https://github.com/itsjipa/team-botaks_repo

# Product Backlog

| AS A … | I WANT TO … | SO THAT … | PRIORITY | Estimation |
| --- | --- | --- | --- | --- |
| User | Dapat melihat list janji temu | Saya dapat melihat list janji temu yang akan datang maupun yang sudah lama | High | 32 |
| User | Dapat berkomunikasi dengan dokter | Saya dapat berkomunikasi dengan mudah kepada dokter ketika ada keluhan | Medium | 10 |
| User | Dapat mengetahui dokter yang bertugas | Saya dapat melihat list dokter yang bertugas saat ini | Medium | 10 |
| User | Dapat mengetahui promo saat ini | Saya dapat melihat promo yang ada di tempat tersebut | Low | 7 |
| User | Dapat mengunduh rekam medis | Saya dapat dengan mengunduh serta melihat rekam medis yang baru saja ditambahkan | Low | 7 |
| User | Dapat mengelola data profile | Saya dapat mengedit data profile | Low | 7 |
| User | Dapat membatalkan janji temu | Saya dapat mengajukan pembatalan janji temu dengan mudah | Low | 7 |
| User | Dapat melakukan appointment | Saya dapat memilih dokter serta tanggal yang diinginkan ketika membuat jadwal | High | 32 |
| User | Dapat melakukan login | Saya dapat melakukan login ke aplikasi | High | 32 |
| Total |  |  |  | 144 |

# SPRINT PLANNING

# DAILY SCRUM MEETING

| Team Member and Question |  | 07 Juni 2023 – 10 Juni 2023 |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  |  | 07 Juni 2023 | 08 Juni 2023 | 09 Juni 2023 | 10 Juni 2023 |
| Dela | What did you do yesterday? | - | - | - | - |
|  | What are you doing today? | - | - | - | - |
|  | Is there anything blocking you? | - | - | - | - |
| Jessica | What did you do yesterday? | - | - | - | - |
|  | What are you doing today? | - | - | - | - |
|  | Is there anything blocking you? | - | - | - | - |
| Nazhiifah | What did you do yesterday? | - | Membuat Halaman home , navbar dan welcome | Menambahkan asset, halaman const, mengupdate halaman main, home, welcome | Mengupdate halaman home, const, main, home provider, membuat halaman profile |
|  | What are you doing today? | Membuat Halaman home , navbar dan welcome | Menambahkan asset, halaman const, mengupdate halaman main, home, welcome | Mengupdate halaman home, const, main, home provider, membuat halaman profile | Membuat halaman message, promo, covid19 , mengupdate halaman navbar, profile |
|  | Is there anything blocking you? | Penggunaan stateless dan statefull pada setiap halaman | Penggunaan DrawerHeader pada halaman home | Penggunaan provider untuk meminimalkan code | Slicing pada halaman profile agar tampak lebih menarik |

| Team Member and Question |  | 28 Juni 2023 – 04 Juli 2023 |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  |  | 28 Juni 2023 | 30 Juni 2023 | 03 Juli 2023 | 04 Juli 2023 |
| Dela | What did you do yesterday? | - |  |  |  |
|  | What are you doing today? | - |  |  | Membuat halaman login |
|  | Is there anything blocking you? | - |  |  |  |
| Jessica | What did you do yesterday? | - | - | Membuat halaman step3 | Membuat halaman step4 dan mengupdate halaman step3 |
|  | What are you doing today? | - | Membuat halaman step3 | Membuat halaman step4 dan mengupdate halaman step3 | Mengupdate halaman step4, membuat halaman step5 |
|  | Is there anything blocking you? | - |  |  |  |
| Nazhiifah | What did you do yesterday? | - | - | - | Mengupdate halaman main, home dan welcome, pastappointment, profile, membuat halaman untuk pastappoint provider, step1, step2 dan edit profile |
|  | What are you doing today? | Mengupdate halaman const, main, pubspec dan home, membuat halaman listappointment, bookappointment, pastappointment dan futureappointment | - | Mengupdate halaman main, home dan welcome, pastappointment, profile, membuat halaman untuk pastappoint provider, step1, step2 dan edit profile | Mengupdate halaman covid19, whome, |
|  | Is there anything blocking you? | - | - | Penggunaan package tambahan untuk calendar | - |

| Team Member and Question |  | 07 Juli 2023 – 09 Juli 2023 |  |  |
| --- | --- | --- | --- | --- |
|  |  | 07 Juli 2023 | 08 Juli 2023 | 09 Juli 2023 |
| Dela | What did you do yesterday? | - | - |  |
|  | What are you doing today? | - | - |  |
|  | Is there anything blocking you? | - | - |  |
| Jessica | What did you do yesterday? | - | - | Mengupdate halaman step3 dan step4 |
|  | What are you doing today? | - | Mengupdate halaman step3 dan step4 | Menghapus halaman step5 dan mengubahnya menjadi halaman dialog alert |
|  | Is there anything blocking you? | - |  |  |
| Nazhiifah | What did you do yesterday? | - | - | - |
|  | What are you doing today? | Membuat halaman medical record dan mengupdate halaman welcome | - | Mengupdate halaman main, medical record dan home |
|  | Is there anything blocking you? | Tampilan untuk halaman medical record | - | - |

# SPRINT REVIEW

| Dela | Jessica | Nazhiifah |
| --- | --- | --- |

# SPRINT RETROSPECTIVE

| SPRINT 1 RETROSPECTIVE |  |  |  |  |
| --- | --- | --- | --- | --- |
| Analysis |  | Actions |  |  |
| What went well? | What could be improved? | What to STOP doing? | What to KEEP doing? | What to START doing? |

# SCREENSHOOT UI MOBILE APP

| Welcome Screen | Log In Screen |
| --- | --- |

| Home Screen | Message Screen |
| --- | --- |

| Profile Screen | Edit Profile Screen |
| --- | --- |

Book Appointment

List Appointment

| Promo Screen | Medical Record Screen |
| --- | --- |

| Patient Portal Screen | Covid-19 Form Screen |
| --- | --- |