**LAPORAN PENGEMBANGAN PERANGKAT LUNAK**

**APLIKASI DOKTER GIGI MENGGUNAKAN FLUTTER**



**GumSmile Dental Care**

Disusun Oleh :

* Dela Agustri Wijaya (211112777)
* Jessica Uly Sari Huta­galung (211111911)
* Nazhiifah Mawaddah Juliyanda Nst (211111926)

**UNIVERSITAS MIKROSKIL**

**FAKULTAS INFORMATIKA**

**JURUSAN TEKNIK INFORMATIKA**

**MEDAN**

**2023**

# LINK GITHUB DAN TRELLO

* Link Board Trello

<https://trello.com/b/VcS5wzbb>

* Link Repository Github

<https://github.com/itsjipa/team-botaks_repo>

# Product Backlog

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **AS A …** | **I WANT TO …** | **SO THAT …** | **PRIORITY** | **Estimation** |
| Dokter | Dapat melihat laporan rekam medis | Saya mendapatkan informasi rekam medis pasien yang saya tangani setiap pasien itu kontrol | High | 32 |
| Dokter | Dapat berkomunikasi dengan pasien | Saya dapat berkomunikasi dengan mudah kepada pasien yang mengalami keluhan | Medium | 10 |
| Pasien | Dapat mengetahui dokter yang bertugas | Saya dapat melihat list dokter yang bertugas saat ini | Low | 7 |
| Staff | Dapat menyebarkan informasi | Saya dapat menyebarkan informasi ke semua user ataupun ke satu user | Low | 7 |
| Staff | Dapat mengelola data pasien | Saya dapat dengan mudah mengelola data tersebut | Low | 7 |
| Pasien | Dapat mengelola data profile | Saya dapat mengedit data profile | Low | 7 |
| Pasien | Dapat membatalkan janji temu | Saya dapat mengajukan pembatalan janji temu dengan mudah | Low | 7 |
| Pasien | Dapat melakukan appointment | Saya dapat memilih dokter serta tanggal yang diinginkan ketika membuat jadwal | High | 32 |
| User | Dapat melakukan login | Saya dapat melakukan login ke aplikasi sebagai pelanggan | High | 32 |
| **Total** | | | | 141 |

# SPRINT PLANNING

# DAILY SCRUM MEETING

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Team Member and Question** | | **07 Juni 2023 – 10 Juni 2023** | | | |
| **07 Juni 2023** | **08 Juni 2023** | **09 Juni 2023** | **10 Juni 2023** |
| Dela | What did you do yesterday? |  |  |  |  |
| What are you doing today? |  |  |  |  |
| Is there anything blocking you? |  |  |  |  |
| Jessica | What did you do yesterday? |  |  |  |  |
| What are you doing today? |  |  |  |  |
| Is there anything blocking you? |  |  |  |  |
| Nazhiifah | What did you do yesterday? |  |  |  |  |
| What are you doing today? |  |  |  |  |
| Is there anything blocking you? |  |  |  |  |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Team Member and Question** | | **28 Juni 2023 – 04 Juli 2023** | | | |
| **28 Juni 2023** | **30 Juni 2023** | **03 Juli 2023** | **04 Juli 2023** |
| Dela | What did you do yesterday? |  |  |  |  |
| What are you doing today? |  |  |  |  |
| Is there anything blocking you? |  |  |  |  |
| Jessica | What did you do yesterday? |  |  |  |  |
| What are you doing today? |  |  |  |  |
| Is there anything blocking you? |  |  |  |  |
| Nazhiifah | What did you do yesterday? |  |  |  |  |
| What are you doing today? |  |  |  |  |
| Is there anything blocking you? |  |  |  |  |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Team Member and Question** | | **07 Juli 2023 – 09 Juli 2023** | | |
| **07 Juli 2023** | **08 Juli 2023** | **09 Juli 2023** |
| Dela | What did you do yesterday? |  |  |  |
| What are you doing today? |  |  |  |
| Is there anything blocking you? |  |  |  |
| Jessica | What did you do yesterday? |  |  |  |
| What are you doing today? |  |  |  |
| Is there anything blocking you? |  |  |  |
| Nazhiifah | What did you do yesterday? |  |  |  |
| What are you doing today? |  |  |  |
| Is there anything blocking you? |  |  |  |

# SPRINT REVIEW

|  |  |  |
| --- | --- | --- |
| **Dela** | **Jessica** | **Nazhiifah** |
|  |  |  |
|  |  |  |

# SPRINT RETROSPECTIVE

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **SPRINT 1 RETROSPECTIVE** | | | | |
| **Analysis** | | **Actions** | | |
| **What went well?** | **What could be improved?** | **What to STOP doing?** | **What to KEEP doing?** | **What to START doing?** |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |

# SCREENSHOOT UI MOBILE APP

|  |  |
| --- | --- |
| **Welcome Screen** | **Log In Screen** |
|  |  |

|  |  |
| --- | --- |
| **Home Screen** | **Message Screen** |
|  |  |

|  |  |
| --- | --- |
| **Profile Screen** | **Edit Profile Screen** |
|  |  |

|  |
| --- |
| **Book Appointment** |
|  |
|  |

|  |
| --- |
| **List Appointment** |
|  |

|  |  |
| --- | --- |
| **Promo Screen** | **Medical Record Screen** |
|  |  |

|  |  |
| --- | --- |
| **Patient Portal Screen** | **Covid-19 Form Screen** |
|  |  |